Recommended build phases

Phase 0 — Project understanding and setup check

Goal: make the agent understand the project before writing code.

Tell Antigravity:

Read AGENTS.md, PROJECT_CONTEXT.md, OUTCOME_REQUIREMENTS.md, docs/product/mvp-scope.md, docs/architecture/system-overview.md, docs/api/api-contracts.md, docs/dashboard/dashboard-pages.md, and docs/dashboard/wireframe-notes.md.

Do not write code yet.

Summarise:
1. what this product is,
2. what the MVP should include,
3. what should not be built yet,
4. the frontend/backend/service boundaries,
5. the first implementation plan.

Only continue if its summary is correct.

Phase 1 — Create mock data and API contracts

Goal: create the data foundation first.

Ask it to create:

data/sample/sample_emails.json
data/sample/sample_predictions.json
data/sample/sample_local_explanations.json
data/sample/sample_global_explanations.json
data/sample/sample_feedback_cases.json

Prompt:

Build Phase 1 only.

Create realistic mock/sample data for the offline MVP based on docs/api/api-contracts.md and docs/product/mvp-scope.md.

Do not build frontend yet.
Do not integrate real models.
Do not implement Gmail or Microsoft 365.
Do not implement model training or retraining.

Create sample data for:
- emails
- predictions
- local explanations
- global explanations
- feedback cases
- model monitoring metrics

Make the data realistic for an explainable phishing detection dashboard.

Phase 2 — Build backend mock API

Goal: make the backend serve the sample data.

Ask it to create the FastAPI app in:

apps/backend/

Prompt:

Build Phase 2 only.

Create a FastAPI backend in apps/backend that serves the mock data created in Phase 1.

Implement these endpoints:
- GET /dashboard/summary
- GET /emails
- GET /emails/{id}
- GET /emails/{id}/local-explanation
- GET /global-explanation
- GET /feedback
- PATCH /feedback/{id}/review
- POST /emails/{id}/quarantine
- POST /emails/{id}/release
- GET /monitoring/model-health

Use local JSON files only.
Do not connect real mailbox.
Do not load pkl model files yet.
Do not implement model training or retraining.

Keep route files thin. Put logic in service files.
Add basic backend tests for the endpoints.

Phase 3 — Build frontend dashboard layout

Goal: create the UI shell and navigation first.

Ask it to create the React frontend in:

apps/frontend/

Prompt:

Build Phase 3 only.

Create the React + TypeScript + Tailwind frontend in apps/frontend.

Follow:
- docs/dashboard/dashboard-pages.md
- docs/dashboard/wireframe-notes.md
- docs/dashboard/inspiration/README.md

Build the dashboard shell:
- dark SOC-style layout
- sidebar navigation
- top bar
- shared cards/tables/badges/components
- page routing

Create placeholder pages for:
- Overview
- Detection Queue
- Quarantine
- Email Investigation
- Local Explanation
- Global Explanation
- Feedback Review
- Model Monitoring
- Settings

Do not implement real mailbox integration.
Do not implement model training.
Use mock API/data only.

Phase 4 — Connect frontend to backend mock API

Goal: make dashboard pages show real mock data from backend.

Prompt:

Build Phase 4 only.

Connect the frontend pages to the FastAPI mock endpoints.

Implement:
- Overview Page using /dashboard/summary
- Detection Queue using /emails
- Email Investigation using /emails/{id}
- Local Explanation panel using /emails/{id}/local-explanation
- Global Explanation page using /global-explanation
- Feedback Review page using /feedback
- Model Monitoring page using /monitoring/model-health

Keep the UI aligned with the dashboard inspiration images and docs.

Do not integrate real pkl models yet.
Do not implement Gmail or Microsoft 365.
Do not implement model training or retraining.

Phase 5 — Implement feedback and quarantine simulation

Goal: make the product workflow interactive.

Prompt:

Build Phase 5 only.

Implement the mock analyst workflow:
- quarantine email
- release email
- submit feedback
- review feedback
- mark false positive
- mark false negative
- confirm phishing
- confirm legitimate

The workflow should update mock JSON state or an in-memory/local persistence layer.

Do not permanently delete emails.
Do not retrain models.
Do not update model weights.

The dashboard should show improvement insights based on confirmed false positives and false negatives, such as:
- common false positive patterns
- common false negative patterns
- suggested future dataset improvements
- suggested feature engineering improvements

This phase matches your idea very well: the system gives recommendations for future improvement, not actual retraining.

Phase 6 — Integrate existing model artifacts

Only after the dashboard and backend flow work.

Goal: use existing .pkl files.

Prompt:

Build Phase 6 only.

Integrate the existing trained model artifacts.

Use:
- models/teacher-models/random_forest.pkl
- models/teacher-models/deep_neural_net.pkl
- models/surrogate-models/
- models/explanation-artifacts/

Do not train or retrain models.

Create:
- services/ml-service/inference/load_models.py
- services/ml-service/inference/predict_email.py
- services/ml-service/explainability/local_explanation.py
- services/ml-service/explainability/global_explanation.py

Important:
The models expect processed features, not raw email text. If preprocessors or feature_columns.json are missing, create a clear placeholder and document what is needed in models/preprocessors/preprocessing_notes.md.

The model integration should be optional and should not break the mock MVP.

Phase 7 — Model improvement insight, not retraining

Goal: add the “what should we improve?” feature.

Prompt:

Build Phase 7 only.

Create model improvement insight features based on confirmed feedback cases.

The system should analyse false positives and false negatives and generate dashboard-ready summaries such as:
- repeated features in false positives
- repeated features in false negatives
- common sender/domain patterns
- common URL/urgent-word patterns
- suggested future data collection
- suggested feature engineering improvements
- export confirmed feedback cases for future offline retraining

Do not implement retraining.
Do not launch training jobs.
Do not replace model artifacts.
Do not update model weights.

This feature should provide recommendations only.

Phase 8 — Mailbox integration later

Only after everything else works.

Start with mock mailbox, then Gmail, then Microsoft 365.

Prompt:

Build Phase 8 only.

Implement mock mailbox service first.

Do not implement Gmail or Microsoft 365 yet.

The mock mailbox should:
- read sample emails
- simulate inbox
- simulate moving emails to Phishing Review
- simulate release from quarantine
- preserve mailbox_message_id and folder status

Then later:

Now add Gmail API prototype only.
Do not add Microsoft 365 yet.
Do not request excessive permissions.
Do not permanently delete emails.
Use label-based quarantine simulation.

Best overall build order

Use this order:

0. Agent reads and summarises context
1. Mock data
2. Backend mock API
3. Frontend dashboard shell
4. Frontend connected to backend
5. Feedback + quarantine simulation
6. Existing model artifact integration
7. Model improvement insight recommendations
8. Mock mailbox service
9. Gmail prototype
10. Microsoft 365 prototype

Very important instruction to include every time

Add this to every prompt:

Work on this phase only.
Do not build future phases unless explicitly asked.
Do not implement live mailbox integration.
Do not implement model training or automatic retraining.
Do not remove or rewrite existing guidance files.
Follow AGENTS.md, PROJECT_CONTEXT.md, OUTCOME_REQUIREMENTS.md, and docs/.
Explain what files you changed and how to run/test the result.

Best way to control Antigravity

After each phase, ask it:

Stop and report:
1. files created or modified,
2. how to run it,
3. how to test it,
4. what is still missing,
5. what phase should come next.

Then you review before moving on.

What to tell the agent

Use this prompt:

The project already includes phase-based guidance in IMPLEMENTATION_PLAN.md and docs/product/mvp-scope.md.

Follow the phases strictly.

Important correction:
Do not implement model training, automatic retraining, dashboard-triggered training jobs, or automatic model replacement.

The existing models are already trained. The system should use existing model artifacts and provide insights about false positives, false negatives, failure patterns, and suggestions for future offline retraining.

Build one phase at a time and stop after each phase for review.

5. The First Implementation Plan

Based on the documentation, the immediate path forward should be:

- Project Scaffolding: Set up the required directory boundaries (apps/frontend/, apps/backend/, services/, models/, data/).

- Generate Mock Data: Create the foundational JSON files in data/sample/ (emails, predictions, explanations, feedback) so the frontend and backend have a shared schema to work against.

- Build Backend API Skeleton: Create the FastAPI routes defined in the API Contracts to serve the mock data.

- Develop the Frontend Dashboard: Build the React UI, starting with the layout, navigation, and the primary analyst workflow (Overview → Detection Queue → Email Investigation → Feedback Review).

- Test Core Workflows: Write tests verifying that the mock API returns the correct shapes and that the frontend correctly displays local explanations and handles the feedback/quarantine simulation.

- Review & Validate: Ensure the UI reads like a professional SOC tool and that all boundaries are respected before moving to Phase 2 (integrating the real ML models).